# ECEN 361 Project Status Report

STC ROVER
Chris Miller, Seth Ricks, Hannah Buckley

# Project Scope

This project is a wirelessly controlled car with a mounted camera. The interface is Wi-Fi.

# Schedule and Meeting Attendance

Seth – updated software/hardware diagram, demonstrated raspberry Pi conversion

Hannah – updated project documents

# Derived Requirements

Update the requirements for your project. Highlight changes: strikethrough for removed requirements, bold for new requirements, normal font for unchanged.

## General Requirements

The rover will be controlled through Wi-Fi network.

The rover will have an onboard camera with video streaming.

The rover will have a microphone and speaker controlled through Wi-Fi network.

The rover will use a Raspberry Pi as primary microcontroller.

## Interface Requirements

The user will interact with the rover through a GUI and keyboard.

The camera will interface with the controller for image transmission.

## Functional Requirements

The rover will move forward, backward, and rotate left and right on command.

The rover will have three selectable speed settings.

The rover will have a smoothing mechanism to prevent abrupt movement.

The camera will stream video while the system is active.

The microphone/speaker will provide a person-person communication method.

# Hardware Block Diagram

Update your hardware block diagram showing the major hardware components, how they connect, how they are powered, etc. Use a professional tool such as LucidChart, draw.io, or Miro for this. Export a PDF and turn in with this sheet.

# Software Block Diagram

Update your software block diagram showing the major software modules, how they connect, how they interface with hardware, etc. Use a professional tool such as LucidChart, draw.io, or Miro for this. Export a PDF and turn in with this sheet.

# Challenges and Victories

This week’s challenges integrating the Raspberry Pi with the motor driver as it was failing to power up. A buck converter was used to solve this problem, but it stalled the project while waiting for it to arrive. However, the biggest victory was that the conversion to the Pi made the connections to the microphone and camera much simpler. During the meeting, a bug causing periodic disconnect was also resolved.